  NYKKIS- Customer service project

Roles:
Manu – Java coder
Petri	– Java coder and database programmer
Tero	– Html, css, general project design and Architect
Sathiya - Html, css ,manage documentation and build manager.

Sprint I(one week)
GOAL: Get basic things are working (like database connections etc.) and upload them to Git so that team members can split their work. Also get login page working so we can use that as example for next sprint.

Done: UI design html and css pages. Java classes and database.

12/23/16:

Today we've tried to get h2 databases working without results. We are using a new base “books”, where the database works. We add persistences and web content to that project. So the project is based on it.

Planning for next sprint :

In the next sprint we try to get “users” and “customers” working and shown in the web page. We keep contact via Skype around 9-10am o'clock in the morning next week. We push our works to git at 4pm/16:00.