  NYKKIS- Customer service project

Documentation aka “surullisen kuuluisa dokumentointi” writed by Petri Niskanen

Roolit:
Manu – Java-coder
Petri	– Java coder and database planner, documenter
Tero	– Html, css, general project design and Architect
Sathiya - Html, css ,manage documentation and build manager.

Sprint I(one week)
GOAL: Get basic things are working (like database connections etc.) and upload them to Git so that team members can split their work. Also get login page working so we can use that as example for next sprint.

Done: UI design html and css pages. Java classes and database.

12/23/16:

Today we've tried to get h2 databases working without results. We are using a new base “books”, where the database works. We add persistences and web content to that project. So the project is based on it.

Planning for next sprint :

In the next sprint we try to get “users” and “customers” working and shown in the web page. We keep contact via Skype around 9-10am o'clock in the morning next week. We push our works to git at 4pm/16:00.

26.12.2016

We had a holiday

27.12.2016:

We met at ~9:00 o'clock in Skype
Modified user and usercontroller + deleted useless classes like admin.java and seller.java.
Sathiya made a new logo + made a base of usercontroller. Also edited pom.xml and added useful plugins like h2database.

28.12.2016:
We met at ~9:00 o'clock in Skype
Today userejb.java and webcontent. We made some ui modifications

29.12.2016

We met at ~10:00 o'clock in Skype
Still having problems with database saving. We can see stuff in website but only one user will save

30.12.2016

We met at ~9:00 o'clock in Skype
Made ProjectEJB to handle everything in database

02.01.2017

Nyt kirjoitan suomeksi kun venyi näin yömyöhään. Innostuin koko päiväksi koodaamaan kun rupesi nuo tietokannat toimimaan.

Tänään käyttäjän ja asiakkaiden tallennukset toimii ok. Pysyvät myös tietokannassa. Persistenceä muutettu niin, ettei ohjelma joka kerta droppaa tauluja pois. Järjestelmän kirjautumissysteemi päätettiin jättää pois koska sen miettiminen olisi vienyt liikaa aikaa. Myöskin käyttäjien poistaminen toimii, asiakkaiden taisi jäädä tekemättä. Huomenna kerkeää sen vielä tekemään, ja ehkä myös yritysten lisääminen.
OneToMany ei toiminut vielä kunnolla, joten jätin laittamatta sen Customer.javaan, jottei se paukuttele virheilmoituksia huvikseen.

Etäviikko ollut hankala siinä mielessä, ettei ryhmää ole saatu kokoon samaan aikaan/yhtä henkilöä ei näkynyt koko viikkona joskin en tässä ketään rupea syyllistämään.

Positiivisena puolena on taas ollut oma aikataulu (kunhan 9-10 maissa kävi Skypessä) sekä helpompi/itsenäisempi homma.

Scrum ei työssä toteutunut kunnolla, koska iltapäivisin porukka ei Skypessä enää ollut.

GitHubin kanssa konflikteja tullut vain muutama.

Porukka suhteellisen tyytyväinen työtuloksiin.